# Tasks: Automation Toolkit

Input: Design documents from /specs/001-automation-toolkit/

Prerequisites: plan.md (required), spec.md (required for user stories), research.md, data-model.md, contracts/

Phase 1: Setup (Shared Infrastructure)

Purpose: Project initialization and basic structure

- [ ] T001 Create package skeleton (__init__.py, cli.py, git_api.py, gh_api.py, pr_body.py, invariants.py) and scripts entry point (pyproject.toml)

- [ ] T002 [P] Implement invariant helpers in src/pr_sync/invariants.py for testing

Phase 2: Foundational (Blocking Prerequisites)

Purpose: Core infrastructure that MUST be complete before ANY user story can be implemented

⚠️ CRITICAL: No user story work can begin until this phase is complete

- [ ] T003 Implement git access layer (get_current_branch, get_diff) in src/pr_sync/git_api.py and pass empty diff unit tests

- [ ] T004 Implement GitHub interaction (find_open_pr, create_pr, update_pr) in src/pr_sync/gh_api.py with auth checks and mocked subprocess tests

Checkpoint: Foundation ready - user story implementation can now begin

Phase 3: User Story 1 - PR Automation with pr-sync (Priority: P1) 🎯 MVP

Goal: Automatically standardize and generate PR metadata (body, titles) based on code diffs

Independent Test: Can be fully tested by running pr-sync against a test branch with changes.

Tests for User Story 1

- [ ] T005 [P] [US1] Write test mapping specs (test_pr_body.py, test_cli.py, test_invariants.py) ensuring each invariant has an enforcing test

Implementation for User Story 1

- [ ] T006 [US1] Implement PR body generation (render_pr_body) in src/pr_sync/pr_body.py with required sections (Summary, Changes, Commits, Risks, Config, Testing, Notes)

- [ ] T007 [US1] Enforce invariants and exit codes in src/pr_sync/cli.py (main()) to handle empty diffs, ambiguity, missing gh auth

Checkpoint: At this point, User Story 1 should be fully functional and testable independently

Phase 4: Polish & Cross-Cutting Concerns

Purpose: Improvements that affect multiple user stories

- [ ] T008 [P] Sync docs and CLI contract in docs/pr-sync-specification.md and specs/001-automation-toolkit/contracts/cli_contract.md

- [ ] T009 [P] Update quickstart scenarios in specs/001-automation-toolkit/quickstart.md

<the end>
<the end>

Этот tasks‑документ для Automation Toolkit выглядит очень хорошо структурированным: фазы, зависимости и связь с спеками выстроены правильно. Его можно уже считать рабочим бэклогом и просто начинать закрывать задачи.

Если хочется минимально доработать перед использованием в Cursor/репо, я бы добавил буквально пару уточнений:

1. Уточнить расположение модулей

Сейчас задачи используют src/pr_sync/..., а Implementation Plan — src/toolkit/.... Лучше синхронизировать:

- [ ] T001 Create package skeleton (`__init__.py`, `cli.py`, `git_api.py`, `gh_api.py`, `pr_body.py`, `invariants.py`) under `src/toolkit/` and scripts entry point (`pyproject.toml`)

        
      - [ ] T003 Implement git access layer (`get_current_branch`, `get_diff`) in `src/toolkit/git_api.py` and pass empty diff unit tests

      - [ ] T004 Implement GitHub interaction (`find_open_pr`, `create_pr`, `update_pr`) in `src/toolkit/gh_api.py` with auth checks and mocked subprocess tests

      - [ ] T006 Implement PR body generation (`render_pr_body`) in `src/toolkit/pr_body.py` ...

      - [ ] T007 Enforce invariants and exit codes in `src/toolkit/cli.py` (`main()`) ...

Так tasks будут ровно совпадать с src/toolkit/ из Implementation Plan.

2. Добавить прямую ссылку на spec/user stories

В начале:

**Linked Spec**: `specs/001-automation-toolkit/spec.md` (User Stories 1–3, FR-001..FR-006, SC-001..SC-004)

Это поможет в Cursor и при ревью видеть, что каждая задача опирается на конкретные части спецификации.

3. Как дальше использовать этот tasks.md в Cursor

Пошагово:

- Открой tasks.md в Cursor.

- Для Phase 1:

  - выдели блок T001–T002,

  - Ctrl/Cmd + K,

  - промпт типа:

«Сгенерируй минимальные файлы src/toolkit/__init__.py, cli.py, git_api.py, gh_api.py, pr_body.py, invariants.py и секцию toolkit в pyproject.toml, соответствующие этим задачам. Код только skeleton, без реальной логики, но с нужными функциями и докстрингами.»

- Для Phase 2:

  - после skeleton, выдели T003–T004,

  - попроси Cursor:

«Реализуй get_current_branch, get_diff в git_api.py и find_open_pr, create_pr, update_pr в gh_api.py по контракту из cli_contract.md, используя subprocess и gh CLI. Добавь базовые pytest‑тесты с моками.»

- Для Phase 3:

  - выдели T005–T007 и попроси:

«Напиши тесты test_pr_body.py, test_cli.py, test_invariants.py, а затем реализуй render_pr_body и обработку exit‑кодов в cli.py так, чтобы все тесты проходили и соответствовали спецификации User Story 1.»

- Для Phase 4:

  - синхронизируешь docs и quickstart — здесь Cursor может помогать сравнивать spec.md и cli_contract.md и править расхождения.

В таком виде твой Tasks: Automation Toolkit уже «готов к бою»: можно просто класть его в /specs/001-automation-toolkit/tasks.md и использовать как рабочий чек‑лист, двигаясь по фазам.